Project Proposal

MultiAgent Studio: A Visual Environment for Composing and Evaluating LLM Agent Orchestration Patterns

GRADUATE PROJECT PROPOSAL
BRIDGEWATER STATE UNIVERSITY 
Department of Computer Science 
Fall 2026 





                                              Mentor: Dr. Paul Kim
                                                       Project By: Sharwan Rao Katika

# Table of Contents

Table of Contents	2

1. Abstract	3

2. Background & Motivation	3

3. Problem Statement	3

4. Objectives	3

5. Scope	4

In scope	4

Out of scope	4

6. Proposed Approach & Architecture	4

The five patterns	5

7. Technology Stack	5

8. Evaluation Methodology	6

9. Deliverables	6

10. Risks & Mitigation	7

11. Tentative Schedule - 15 Weeks	7

Phase breakdown	8

12. Expected Contributions	8

13. Indicative References	8

# 1. Abstract

Large-language-model applications increasingly rely on multiple cooperating agents rather than a single prompt: a router that dispatches to specialists, a planner that decomposes a task, a supervisor that loops until done. Each topology has different failure modes, cost profiles, and latency, yet they are usually re-implemented from scratch and compared only informally.

This project delivers Multi-Agent Playground, an application in which these topologies are first-class, configurable objects. A Python/FastAPI backend implements five orchestration patterns as LangGraph state graphs; a Vue 3 frontend lets the user define agents and skills, wire a workflow, run it against a prompt, and inspect a step-by-step execution trace and the live graph. The whole system packages into a standalone Electron desktop app with the backend bundled via PyInstaller. The project concludes with a comparative evaluation of the five patterns on a fixed task suite across accuracy, token cost, wall-clock latency, and step count.

# 2. Background & Motivation

Frameworks such as LangGraph, AutoGen, and CrewAI make it possible to build agent graphs, but they operate at the level of code. A student or practitioner who wants to understand why a supervisor loop costs 3x the tokens of a router, or when peer hand-off beats a central planner, has to instrument each run manually.

There is pedagogical and practical value in a single environment where the topology is visible, editable, and instrumented by default. The classic agent-playground concept exists for single agents (system prompt + tools + chat); this project extends it to the orchestration layer, which is where most real design decisions and most wasted tokens actually live.

# 3. Problem Statement

Given a natural-language task and a set of user-defined agents, there is no lightweight, self-contained tool that can (a) execute the task under several different multi-agent topologies, (b) expose a comparable, structured trace of each run, and (c) present the resulting cost/quality trade-offs so a developer can choose a pattern deliberately rather than by habit.

# 4. Objectives

Orchestration engine. Implement five LangGraph workflows - single-agent chat, router + specialists, planner / validator / executor, dynamic supervisor, and decentralised peer hand-off - behind one uniform run interface with streamed trace events.

Authoring UI. A Vue 3 interface to create and edit agents, install skills, compose a workflow from a template, and run it, with a rendered workflow graph and a chat runner.

Observability. A trace viewer that reconstructs each run as an ordered list of node executions, tool calls, hand-offs, and token usage, persisted to SQLite for later inspection.

Model portability. An LLM gateway that targets any OpenAI-compatible endpoint - hosted API or local Ollama / LM Studio - selected through a settings panel.

Packaging. Reproducible Electron desktop builds for Windows and macOS with the Python backend bundled by PyInstaller.

Evaluation. A written comparative study of the five patterns on a fixed task suite: accuracy, token cost, latency, and step count, with a discussion of when each pattern is appropriate.

# 5. Scope

## In scope

The five orchestration patterns listed in O1 and their shared runtime.

Agent, skill, workflow, and conversation CRUD with SQLite persistence.

Trace capture, graph rendering, workspace file browsing, and a settings/model-profile panel.

OpenAI-compatible model access (remote and local).

Desktop packaging and a reproducible build script.

The comparative evaluation and write-up.

## Out of scope

Training or fine-tuning models.

A general plugin marketplace beyond the local skills folder.

Production hardening (rate limiting, horizontal scaling).

# 6. Proposed Approach & Architecture

The system is a local client-server application. The backend owns all orchestration and state; the frontend is a thin authoring and inspection layer; Electron only bundles the two for distribution.

| Layer | Responsibility |
| --- | --- |
| Frontend | Vue 3 + Vite SPA. Pages for overview, agents, workflows, playground, and settings. Components for agent manager, workflow manager, graph viewer, chat runner, trace viewer, and file drawer. |
| API | FastAPI router exposing health, settings, workflow templates, skills, agents, workflows, conversations, and a streaming run endpoint (SSE) that emits trace events as the graph executes. |
| Orchestration | One package per pattern under app/workflows/, each exposing a build_*_graph() and run_*() function over a shared LangGraph adapter and prompt set. |
| Runtime | An LLM gateway wrapping the OpenAI SDK, a skill-hub client, a workspace file reader, and a settings bridge that syncs model profiles and env vars. |
| Storage | SQLite (backend/data/playground.db) for agents, skills, workflows, conversations, traces, and app settings. |
| Packaging | Electron shell; backend compiled with PyInstaller via requirements-desktop.txt; npm run dist:win / dist:mac. |

## The five patterns

| Pattern | Topology |
| --- | --- |
| single_agent_chat | One agent, optional finaliser that synthesises the closing answer. |
| router_specialists | A router classifies intent, then delegates to the best-matching specialist. |
| planner_executor | Planner -> validator -> dispatcher -> parallel workers -> final synthesiser. |
| supervisor_dynamic | A supervisor evaluates progress each turn and re-delegates in a loop until the goal is met. |
| peer_handoff | Decentralised agents pass the execution context directly to a peer specialist. |

# 7. Technology Stack

| Concern | Choice | Reason |
| --- | --- | --- |
| Backend | Python 3.11, FastAPI, Uvicorn | Async streaming, Pydantic schemas, small footprint. |
| Orchestration | LangGraph | Explicit state-graph model maps directly to the patterns under study. |
| LLM access | OpenAI SDK against any compatible endpoint | One client for hosted APIs and local Ollama / LM Studio. |
| Frontend | Vue 3, Vite, lucide-vue-next, marked | Reactive authoring UI, fast dev loop, markdown rendering of output. |
| Persistence | SQLite | Zero-config, file-based, ships inside the desktop bundle. |
| Packaging | Electron + PyInstaller | Single installable artifact with no separate Python install. |

# 8. Evaluation Methodology

Each pattern is run against a fixed suite of ~20 tasks spanning three classes: factual Q&A, multi-step research/synthesis, and tool-using tasks over the workspace. The same agent definitions and model are held constant across patterns.

Quality - rubric score per task (0-3), plus exact-match where a task has a ground truth.

Token cost - prompt + completion tokens summed from trace events.

Latency - wall-clock from run start to final event.

Steps - count of node executions and hand-offs.

Robustness - failure/timeout rate over three repeats per task.

Results are reported as per-pattern means with a short qualitative discussion of the conditions under which each topology is the right default.

# 9. Deliverables

Source repository: backend, frontend, desktop packaging, and build scripts.

Seeded example agents, skills, and workflow templates.

Final report and a demonstration.

# 10. Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| LLM API cost / rate limits during development and evaluation | Develop against local Ollama; reserve hosted-API calls for the final evaluation runs. |
| Non-determinism makes results hard to compare | Fixed seeds where supported, temperature 0 for control runs, three repeats per task, report variance. |
| PyInstaller + Electron bundling issues across OSes | Start packaging in week 9, not the final week; keep a documented manual-run fallback. |
| Scope creep from adding more patterns | Freeze the pattern list at five after week 2; extra ideas go to future work. |
| Supervisor / peer-handoff loops that fail to terminate | Hard step-count and wall-clock ceilings in the shared runtime. |

# 11. Tentative Schedule - 15 Weeks

Five phases with four milestones. Report writing overlaps implementation deliberately.

| Weeks | Focus | Exit criterion |
| --- | --- | --- |
| 1–2 | Literature review, repo skeleton, LLM gateway against local Ollama | Proposal signed off; 'hello agent' runs |
| 3–4 | LangGraph adapter, trace-event schema, patterns 1–2, store + core API | Router workflow runs and persists a trace |
| 5–7 | Patterns 3–5, skills API, first frontend pages | All five patterns callable via API (Milestone) |
| 8–9 | Graph viewer, chat runner (SSE), trace viewer, file drawer | End-to-end run driven entirely from the UI (Milestone) |
| 10–11 | Electron + PyInstaller builds; evaluation task suite and harness | Installer runs on a clean machine; harness scores one pattern |
| 12 | Full experiment runs, metric collection, results tables | Feature freeze; all metrics collected (Milestone) |
| 13–14 | Final report, demo, slides; incorporate supervisor feedback | Complete draft submitted to supervisor |
| 15 | Buffer, polish, final submission | Final Report |

## Phase breakdown

A · Research & setup (Weeks 1–2). Literature survey of agent topologies; repository skeleton and CI; LLM gateway. Milestone: proposal signed off (end of week 2).

B · Core backend (Weeks 3–7). LangGraph adapter and trace-event schema; patterns 1–2 (chat, router); patterns 3–5 (planner, supervisor, peer); SQLite store and agents/skills/workflows API. Milestone: all five patterns run via API (end of week 7).

C · Frontend & observability (Weeks 5–9). Agent/workflow managers and settings panel; graph viewer and chat runner over SSE; trace viewer and file drawer. Milestone: end-to-end demo in the UI (end of week 9).

D · Packaging & evaluation (Weeks 9–12). Electron + PyInstaller builds for Windows and macOS; evaluation task suite and harness; experiment runs and metric collection. Milestone: feature freeze and results in (end of week 12).

E · Final Report (Weeks 13–15). Draft chapters alongside implementation; final report, demo, and slides in weeks 13–14

# 12. Expected Contributions

A reusable, instrumented implementation of five agent-orchestration patterns behind one interface.

A packaged tool that makes those patterns inspectable and directly comparable.

Empirical evidence on the cost/quality/latency trade-offs between the patterns on a common task suite.

# 13. Indicative References

LangGraph documentation - state graphs for LLM applications.

Wu et al., AutoGen: Enabling Next-Gen LLM Applications via Multi-Agent Conversation, 2023.

Hong et al., MetaGPT: Meta Programming for a Multi-Agent Collaborative Framework, 2023.

Yao et al., ReAct: Synergizing Reasoning and Acting in Language Models, 2022.

Building Effective Agents, 2024.